WIKICIOUS V5

Complete Deployment Guide

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

123 Contracts  ·  Arbitrum One  ·  10 Deploy Phases  ·  30 Steps

| Metric | Value |
| --- | --- |
| Total contracts | 123 Solidity files |
| Target network | Arbitrum One (Chain ID: 42161) |
| Base token | USDC (0xaf88d065e77c8cC2239327C5EDb3A432268e5831) |
| Deploy cost estimate | ~$170–$300 in ETH gas |
| Audit status | REQUIRED before mainnet (Spearbit / Sherlock / C4) |
| Testnet run | 14 days on Arbitrum Sepolia before mainnet |
| Version | V5 · Built March 2026 |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

⚠  Book your security audit BEFORE deploying to mainnet. Minimum: one firm from Spearbit, Sherlock, or Code4rena. No exceptions.

⚠  You need 3 hardware wallets before mainnet. One for deployer, one for multisig key 1, one for multisig key 2. Keep them in separate physical locations.

# Table of Contents

Phase 1  — Create All Accounts & Services

Phase 2  — Configure All Environment Files

Phase 3  — Testnet Deploy & 14-Day Run

Phase 4  — Server Setup

Phase 5  — Mainnet Deploy — 123 Contracts

Phase 6  — Frontend & Mobile Deploy

Phase 7  — Start All PM2 Processes

Phase 8  — Post-Deploy On-Chain Configuration

Phase 9  — Admin Panel Setup

Phase 10  — Go-Live Checklist

Appendix A  — All 123 Contracts Reference

Appendix B  — Revenue Model & Projections

Appendix C  — Emergency Procedures

# Phase 1 — Create All Accounts & Services

Create every external account before touching any code. You will need all of these during deployment. Missing one will block you at a critical moment.

## Step 1 — Version Control & Infrastructure

- GitHub — github.com  →  Create private repo "wikicious-v5"

- Enable branch protection on main: require PR, require review

- Generate deploy key (read-only): Settings → Deploy Keys

Store the GitHub deploy key in your password manager immediately. You will need it for CI/CD.

## Step 2 — Blockchain Infrastructure

- Alchemy — alchemy.com  →  Create app on Arbitrum One + Arbitrum Sepolia

- Copy both API keys to a secure note. One for mainnet, one for testnet.

- Set rate limit to highest plan available for mainnet

- Arbiscan — arbiscan.io  →  Create account → My Account → API Keys → Generate

- Copy Arbiscan API key. Needed for contract verification.

Alchemy free tier: 300M compute units/month. Upgrade to Growth ($49/mo) before mainnet launch.

## Step 3 — Frontend & Mobile

- Vercel — vercel.com  →  Create account → connect GitHub repo

- WalletConnect — cloud.walletconnect.com  →  Create project → copy Project ID

- Apple Developer — developer.apple.com  →  $99/year subscription

- Google Play Console — play.google.com/console  →  $25 one-time

Apple Developer takes 24-48 hours to activate. Create this account first.

## Step 4 — Database & Cache

- Supabase — supabase.com  →  Create project → copy URL + anon key + service key

- Upstash — upstash.com  →  Create Redis database → copy REST URL + token

- Cloudflare — cloudflare.com  →  Add your domain → copy Zone ID + API token

## Step 5 — Payments & Fiat

- MoonPay — moonpay.com/business  →  Apply for integration → get API key

- Transak — transak.com  →  Developer account → get API key + environment key

MoonPay and Transak approval takes 1-5 business days. Apply immediately.

## Step 6 — Transaction Simulation

- Tenderly — tenderly.co  →  Create account → create project "wikicious"

- Settings → Authorization → Generate access key

- Copy: username, project slug, access key. All three needed for admin panel.

## Step 7 — Security Audit (MANDATORY)

- Spearbit — spearbit.com/contact  →  Submit for private audit (~$50-150K)

- OR Sherlock — sherlock.xyz  →  Submit for contest audit (~$15-50K)

- OR Code4rena — code4rena.com  →  Submit for contest audit (~$10-30K)

⚠  DO NOT deploy to mainnet before audit completion. This is non-negotiable.

⚠  Budget minimum $15,000 for audit. Maximum $150,000. No audit = no mainnet.

# Phase 2 — Configure All Environment Files

Six .env files must be created before any deployment. Never commit these to git. Use .gitignore.

## contracts/.env

PRIVATE_KEY=0x<deployer_hardware_wallet_private_key>

ARBITRUM_RPC_URL=https://arb-mainnet.g.alchemy.com/v2/<your_key>

ARBITRUM_SEPOLIA_RPC_URL=https://arb-sepolia.g.alchemy.com/v2/<your_key>

ARBISCAN_API_KEY=<your_arbiscan_api_key>

OPS_WALLET_ADDRESS=0x<your_ops_hardware_wallet_address>

RESERVE_WALLET=0x<your_reserve_cold_wallet_address>

MULTISIG_OWNER_1=0x<hardware_wallet_1_address>

MULTISIG_OWNER_2=0x<hardware_wallet_2_address>

MULTISIG_OWNER_3=0x<hardware_wallet_3_address>

⚠  PRIVATE_KEY must be your deployer wallet, not your main wallet. Fund it with exactly the ETH needed for gas and no more.

## frontend/.env

VITE_ALCHEMY_KEY=<your_alchemy_api_key>

VITE_WALLETCONNECT_PROJECT_ID=<your_walletconnect_project_id>

VITE_OWNER_ADDRESS=0x<your_ops_hardware_wallet_address>

VITE_TENDERLY_ACCESS_KEY=<your_tenderly_access_key>

VITE_TENDERLY_USER=<your_tenderly_username>

VITE_TENDERLY_PROJECT=wikicious

VITE_MOONPAY_API_KEY=<your_moonpay_api_key>

VITE_TRANSAK_API_KEY=<your_transak_api_key>

## backend/.env

DATABASE_URL=<supabase_postgres_url>

SUPABASE_URL=<your_supabase_url>

SUPABASE_SERVICE_KEY=<your_supabase_service_key>

REDIS_URL=<upstash_redis_rest_url>

REDIS_TOKEN=<upstash_redis_rest_token>

ALCHEMY_KEY=<your_alchemy_api_key>

CHAIN_ID=42161

PORT=3001

## bots/.env

PRIVATE_KEY=0x<bot_executor_wallet_private_key>

ALCHEMY_KEY=<your_alchemy_api_key>

BOT_VAULT_ADDRESS=0x<deployed_WikiBotVault_address>

PERP_ADDRESS=0x<deployed_WikiPerp_address>

ORACLE_ADDRESS=0x<deployed_WikiOracle_address>

## mobile/.env

WALLETCONNECT_PROJECT_ID=<your_walletconnect_project_id>

ALCHEMY_KEY=<your_alchemy_api_key>

MOONPAY_API_KEY=<your_moonpay_api_key>

TRANSAK_API_KEY=<your_transak_api_key>

## .gitignore (add all of these)

.env
.env.*
*.env
node_modules/
cache/
artifacts/
.openzeppelin/
deployments/mainnet/

# Phase 3 — Testnet Deploy & 14-Day Run

Deploy everything to Arbitrum Sepolia first. Run for 14 days minimum. Fix all bugs before touching mainnet.

## Step 8 — Install & Compile

cd wikicious-v5
npm install
cd contracts && npm install

npx hardhat compile

Expected output: Compiled 123 Solidity files. Compilation warnings are OK. Errors are not.

## Step 9 — Run All Tests

npx hardhat test

All tests must pass. Expected: 250+ passing tests. If any fail, fix before continuing.

⚠  Do not continue if any tests fail. Fix root cause first.

## Step 10 — Deploy to Arbitrum Sepolia

npx hardhat run scripts/deploy.js --network arbitrumSepolia

This deploys all 123 contracts in the correct dependency order. Takes approximately 15-20 minutes. Save all printed contract addresses.

The deploy script saves all addresses to deployments/arbitrumSepolia.json automatically. Keep this file.

## Step 11 — Verify All Contracts

npx hardhat run scripts/verify.js --network arbitrumSepolia

Verifies all 123 contracts on Arbiscan. Required for public audit and trader trust.

## Step 12 — 14-Day Testnet Run

| Day | Activity |
| --- | --- |
| Days 1-3 | Basic trading: open/close perp positions, spot swaps, order book |
| Days 4-5 | Prop challenge: buy, pass Phase 1, trigger Phase 2 reset, pass Phase 2 |
| Days 6-7 | Bot vaults: deposit, run all 4 bots, withdraw profits |
| Days 8-9 | Earn: stake veWIK, vote gauges, deposit to backstop, lend USDC |
| Days 10-11 | Revenue: check ops vault earns, check revenue splitter distributes correctly |
| Days 12-13 | Stress test: large positions, liquidations, circuit breaker, ADL |
| Day 14 | Final check: all balances correct, no stuck funds, all withdrawals work |

⚠  Run a full prop challenge through both phases on testnet. The balance reset between phases must work correctly. Verify on-chain.

# Phase 4 — Server Setup

## Step 13 — Provision Server

- Hetzner Cloud — hetzner.com  →  Create CX22 server (2 vCPU, 4GB RAM) = $7/month

- Location: Nuremberg or Helsinki (low latency to Arbitrum nodes)

- OS: Ubuntu 24.04 LTS

- Add SSH key from your local machine during creation

Hetzner CX22 is sufficient for launch. Upgrade to CX32 ($13/mo) when volume exceeds $10M/day.

## Step 14 — Server Configuration

ssh root@<your_server_ip>
apt update && apt upgrade -y
apt install -y nginx certbot python3-certbot-nginx nodejs npm git

npm install -g pm2
pm2 startup systemd -u root --hp /root

## Step 15 — Nginx & SSL

certbot --nginx -d app.wikicious.io -d api.wikicious.io

Configure Nginx to proxy: port 3001 → api.wikicious.io, port 5173 → app.wikicious.io

✅  SSL auto-renews via certbot cron. No manual action needed.

# Phase 5 — Mainnet Deploy — 123 Contracts

Deploy to Arbitrum One in 10 groups. Each group depends on the previous. Do not reorder.

## Step 16 — Pre-Deploy Checklist

- Audit complete and all findings resolved

- 14-day testnet run complete with no critical issues

- 3 hardware wallets ready and tested

- Deployer wallet funded with 0.5 ETH on Arbitrum One

- All .env files configured with mainnet values

- Team member available as second pair of eyes during deploy

⚠  Set deployer wallet to ONLY the amount of ETH needed for gas. Do not keep excess funds in deployer wallet.

## Step 17 — Deploy Group 1: Core Infrastructure

| Group | Contracts | Notes |
| --- | --- | --- |
| 1 — Oracles | WikiOracle, WikiForexOracle | Deploy first — everything depends on prices |
| 2 — Governance | WikiTimelockController, WikiAgenticDAO, WikiMultisigGuard | 48h timelock on mainnet |
| 3 — Tokens | WIKToken, WikiTokenVesting | Mint to tokenomics allocations immediately |
| 4 — Registry | WikiMarketRegistry, WikiKeeperRegistry | Register all 295 markets |
| 5 — Core Trading | WikiPerp, WikiVirtualAMM, WikiSpot, WikiOrderBook | Main trading contracts |
| 6 — Safety | WikiADL, WikiCircuitBreaker, WikiLiquidator, WikiLiquidationMarket, WikiPartialLiquidation | Safety before liquidity |
| 7 — Liquidity | WikiLP, WikiPOL, WikiHybridLiquidityManager, WikiBackstopVault, WikiLending | Fund backstop with initial liquidity |
| 8 — Revenue | WikiRevenueSplitter, WikiOpsVault, WikiFeeDistributor, WikiBuybackBurn | Configure splits before fees arrive |
| 9 — Features | All remaining 80+ contracts | In order of dependencies |
| 10 — Bridge | WikiBridge, WikiCrossChainRouter, WikiPaymaster | Last — needs all above |

npx hardhat run scripts/deploy_mainnet.js --network arbitrumOne

⚠  Watch gas prices. Deploy during low-gas periods (weekend UTC nights) to save 50-70% on gas costs.

## Step 18 — Transfer Ownership to Multisig

npx hardhat run scripts/transfer_ownership.js --network arbitrumOne

Transfers ownership of all contracts from deployer wallet to 2-of-3 multisig. Run immediately after deploy.

⚠  Run ownership transfer within 1 hour of deploy. Deployer wallet holding ownership is a critical security risk.

## Step 19 — Verify All Contracts on Arbiscan

npx hardhat run scripts/verify_mainnet.js --network arbitrumOne

✅  All 123 contracts verified and visible at arbiscan.io with source code.

# Phase 6 — Frontend & Mobile Deploy

## Step 20 — Deploy Frontend to Vercel

cd frontend
npm install
npm run build
vercel --prod

Configure custom domain in Vercel dashboard: app.wikicious.io → your Vercel deployment.

Set all VITE_ environment variables in Vercel dashboard under Project Settings → Environment Variables.

## Step 21 — Deploy Mobile Apps

- Flutter: flutter build ios --release && flutter build appbundle --release

- iOS: Open Xcode → Product → Archive → Distribute → App Store Connect

- Android: Upload .aab file to Google Play Console → Internal Testing → Production

- App Store review: 1-3 days. Google Play: 2-7 days.

Submit mobile apps to stores during testnet phase so they are approved by mainnet launch day.

# Phase 7 — Start All PM2 Processes

7 processes must run permanently. PM2 auto-restarts them on crash and on server reboot.

| Process Name | File | Purpose |
| --- | --- | --- |
| wiki-oracle | bots/src/oracle_keeper.js | Updates Pyth+Chainlink prices every block |
| wiki-dynlev | bots/src/dynamic_leverage_keeper.js | Adjusts leverage caps based on volatility |
| wiki-liquidator | bots/src/liquidation_bot.js | Monitors health scores, triggers liquidations |
| wiki-internal-arb | bots/src/internal_arb_bot.js | Keeps internal prices aligned with external |
| wiki-compound | bots/src/auto_compound_keeper.js | Weekly veWIK auto-compound loop |
| wiki-bots | bots/strategies/bot_runner.js | Runs all 4 trading bots (Grid/Funding/Trend/MR) |
| wikicious-api | backend/src/index.js | REST API + WebSocket feeds for frontend |

pm2 start bots/src/oracle_keeper.js          --name wiki-oracle
pm2 start bots/src/dynamic_leverage_keeper.js  --name wiki-dynlev
pm2 start bots/src/liquidation_bot.js           --name wiki-liquidator
pm2 start bots/src/internal_arb_bot.js          --name wiki-internal-arb
pm2 start bots/src/auto_compound_keeper.js      --name wiki-compound
pm2 start bots/strategies/bot_runner.js         --name wiki-bots
pm2 start backend/src/index.js                  --name wikicious-api
pm2 save

✅  pm2 save persists all processes across server reboots.

⚠  Start wiki-oracle FIRST. All other bots depend on price feeds being live.

# Phase 8 — Post-Deploy On-Chain Configuration

These calls must be made from the multisig after deploy. They configure the live protocol.

## Step 22 — Revenue Configuration

WikiRevenueSplitter.setOpsVault(<WikiOpsVault_address>)
WikiRevenueSplitter.setReserveWallet(<reserve_cold_wallet>)
WikiRevenueSplitter.setSplitBps(3000, 500, 3200, 2300, 1000)
// 30% ops, 5% reserve, 32% stakers, 23% POL, 10% safety

## Step 23 — Ops Vault Configuration

WikiOpsVault.setStrategies(
  <WikiLending_addr>,
  <WikiBackstopVault_addr>,
  <WikiFundingArbVault_addr>,
  <idle_buffer_addr>
)
WikiOpsVault.setAllocationBps(4000, 4000, 1000, 1000)
// 40% lending, 40% backstop, 10% funding arb, 10% idle

## Step 24 — Auto-Compounder Configuration

WikiDAOTreasury.authoriseAgent(<WikiAutoCompounder_addr>, true)
WikiAutoCompounder.enableAutoCompound(
  true,   // compound vested WIK
  true,   // compound fee income
  true,   // extend lock to max
  1460,   // max lock days (4 years)
  7,      // frequency in days
  1000e18 // min WIK to trigger
)

## Step 25 — TVL Guard Stages

WikiTVLGuard.setStage(0) // Stage 0: $500K cap at launch
// After 30 days, if no issues:
WikiTVLGuard.setStage(1)    // Stage 1: $5M cap
// After 60 more days:
WikiTVLGuard.setStage(2)    // Stage 2: $25M cap
// After audit of Stage 2:
WikiTVLGuard.setStage(3)    // Stage 3: Unlimited

TVL Guard protects the protocol during early launch. Never skip stages.

## Step 26 — Leverage Caps (Funded Accounts)

// Crypto markets (BTC, ETH, SOL etc) — keep at tier defaults
// Forex markets — allow up to 20x
for marketId in [forex_market_ids]:
  WikiPropFunded.setMarketLeverageCap(marketId, 20)
// Metals
for marketId in [metals_market_ids]:
  WikiPropFunded.setMarketLeverageCap(marketId, 10)
// Commodities — most conservative
for marketId in [commodity_market_ids]:
  WikiPropFunded.setMarketLeverageCap(marketId, 5)

## Step 27 — Market Registry

// Register all 295 markets
// Script: scripts/register_markets.js
npx hardhat run scripts/register_markets.js --network arbitrumOne

## Step 28 — NFT & Revenue Share Setup

WikiRevenueShareNFT.setMintOpen(true)  // Opens $500 mint
WikiReferralNFT.awardNFT(<top_affiliate_1>)
WikiReferralNFT.awardNFT(<top_affiliate_2>)
WikiVaultMarketplace.listProtocolVault(...) // List all protocol vaults
WikiSeasonPoints.startSeason(
  1_000_000e18, // 1M WIK reward pool
  0             // 0 USDC (WIK only for first season)
)

# Phase 9 — Admin Panel Setup

## Step 29 — Access Admin Panel

The admin panel is at /admin — NOT linked from navigation. Only your wallet can access it.

- Go to app.wikicious.io/admin

- Wrong wallet → shows "404 Page not found" (intentional — no hint admin exists)

- Correct wallet → sign challenge message → 4-hour session starts

| Security Layer | What it does |
| --- | --- |
| URL secrecy | Not linked anywhere in nav. Only you know /admin exists. |
| Wallet check | Any wallet other than VITE_OWNER_ADDRESS sees a 404 page. |
| Message signing | Correct wallet must sign a challenge. No password, just signature. |
| Session expiry | Session expires after 4 hours. Must re-sign to continue. |
| Tenderly simulation | Every write call shows gas + events + revert reason before hardware wallet signs. |

## Step 30 — First Admin Session

- Go to /admin → sign message → 4-hour session

- Check Salary tab → claim your first founder salary

- Check Revenue tab → verify WikiRevenueSplitter is distributing correctly

- Check Ops Vault tab → verify allocations are earning yield

- Check Trading tab → verify all 295 markets registered

- Check all 13 groups → confirm all contracts are accessible

✅  Admin panel operational. All 123 contracts accessible from one interface.

# Phase 10 — Go-Live Checklists

## Technical Checklist

| Item | Status |
| --- | --- |
| All 123 contracts deployed on Arbitrum One | ☐ |
| All contracts verified on Arbiscan | ☐ |
| Ownership transferred to multisig | ☐ |
| All 7 PM2 processes running and healthy | ☐ |
| TVL Guard set to Stage 0 ($500K cap) | ☐ |
| Revenue splitter configured (30/5/32/23/10) | ☐ |
| Ops vault allocations set (40/40/10/10) | ☐ |
| Auto-compounder enabled | ☐ |
| All 295 markets registered | ☐ |
| Frontend deployed to Vercel | ☐ |
| SSL certificates valid on all domains | ☐ |
| Admin panel accessible and functional | ☐ |
| WikiSeasonPoints season 1 started | ☐ |
| WikiRevenueShareNFT mint open | ☐ |

## Security Checklist

| Item | Status |
| --- | --- |
| Security audit complete — all critical/high findings resolved | ☐ |
| Deployer wallet drained after deploy (0 ETH left) | ☐ |
| 3 hardware wallets in separate physical locations | ☐ |
| Multisig requires 2-of-3 signatures for any change | ☐ |
| 48-hour timelock active on governance | ☐ |
| No private keys stored in any server files | ☐ |
| All .env files excluded from git (.gitignore verified) | ☐ |
| Tenderly simulation enabled in admin panel | ☐ |

## Legal Checklist

| Item | Status |
| --- | --- |
| Lawyer consultation complete on jurisdiction | ☐ |
| Token classification advice received | ☐ |
| Terms of Service live on website | ☐ |
| Privacy Policy live on website | ☐ |
| KYC provider integrated for institutional pool | ☐ |

⚠  Do not launch without Terms of Service and Privacy Policy. One lawyer call minimum.

# Appendix A — All 123 Contracts Reference

| Category | Contract | Purpose |
| --- | --- | --- |
| Core Trading | WikiPerp | Perpetual futures — up to 1000× leverage |
| Core Trading | WikiVirtualAMM | Virtual AMM for price discovery and liquidity |
| Core Trading | WikiSpot | Spot trading with AMM routing |
| Core Trading | WikiSpotRouter | Smart order routing across pools |
| Core Trading | WikiOrderBook | Limit orders, OCO, trailing stop |
| Core Trading | WikiIndexPerp | Index perpetuals (DeFi, Metaverse, etc) |
| Core Trading | WikiPortfolioMargin | Cross-margin across all positions |
| Core Trading | WikiAMM | Liquidity pool AMM |
| Core Trading | WikiOTCDesk | Large block trades off order book |
| New Trading | WikiTrailingStop | Trailing stop orders |
| New Trading | WikiTWAMM | Time-weighted AMM for whale orders |
| New Trading | WikiCopyTrading | Social trading vaults |
| New Trading | WikiGuaranteedStop | Slippage-free guaranteed exits |
| New Trading | WikiPartialLiquidation | 3-step liquidation engine |
| New Trading | WikiVolatilityMargin | Dynamic margin in high-vol events |
| New Trading | WikiDeltaNeutralVault | Delta-neutral LP strategy |
| New Trading | WikiConditionalOrder | IF-THEN strategy orders |
| Safety | WikiDynamicLeverage | Real-time leverage adjustment by volatility |
| Safety | WikiLeverageScaler | Per-market leverage notional caps |
| Safety | WikiADL | Auto-deleveraging queue |
| Safety | WikiCircuitBreaker | Market-wide emergency halt |
| Safety | WikiLiquidator | Keeper-triggered liquidation engine |
| Safety | WikiLiquidationMarket | Dutch auction for liquidated positions |
| Safety | WikiLiquidationInsurance | Insurance fund for liquidation gaps |
| Safety | WikiTVLGuard | Staged TVL caps for safe rollout |
| Safety | WikiRateLimiter | Anti-flash-loan rate limits |
| Safety | WikiProofOfSolvency | Merkle tree solvency proof, 24hr snapshots |
| Liquidity | WikiHybridLiquidityManager | Routes to GMX/Uniswap at launch |
| Liquidity | WikiPOL | Protocol-owned liquidity |
| Liquidity | WikiBondingPOL | Bonding mechanism for POL |
| Liquidity | WikiRebalancer | Auto-rebalances LP positions |
| Liquidity | WikiLP | LP token management |
| Liquidity | WikiLPCollateral | Use LP tokens as margin |
| Liquidity | WikiManagedLiquidityVault | Keeper-managed active LP |
| Liquidity | WikiStrategyVault | Strategy vault framework |
| Revenue | WikiRevenueSplitter | 30/5/32/23/10 fee distribution |
| Revenue | WikiFeeDistributor | Epoch-based fee distribution to veWIK |
| Revenue | WikiBuybackBurn | WIK buyback from revenue |
| Revenue | WikiDynamicFeeHook | Adjust fees based on volatility |
| Revenue | WikiVolumeTiers | Reduced fees for high-volume traders |
| Revenue | WikiMEVHook | MEV protection and capture |
| Revenue | WikiGasRebate | Gas rebate for active traders |
| Revenue | WikiMakerRewards | Maker order incentive program |
| Earn | WikiStaking | veWIK staking and lock |
| Earn | WikiGaugeVoting | Gauge voting for liquidity rewards |
| Earn | WikiBackstopVault | Backstop LP — 15-25% APY, 7-day exit |
| Earn | WikiLending | Supply/borrow lending protocol |
| Earn | WikiFundingArbVault | Delta-neutral funding rate vault |
| Earn | WikiInsuranceFundYield | Insurance fund yield for stakers |
| Earn | WikiYieldSlice | Tranche insurance products |
| Earn | WikiFlashLoan | Uncollateralised flash loans |
| Earn | WikiMarginLoan | Margin lending for traders |
| Earn | WikiInternalArb | Internal price arbitrage bot |
| Earn | WikiStructuredProduct | Covered call / put / PP vaults |
| Earn | WikiLeveragedYield | ETH and USDC looping vaults |
| Wallet | WikiBridge | 7-chain bridge via LayerZero V2 |
| Wallet | WikiCrossChainRouter | Cross-chain order routing |
| Wallet | WikiPaymaster | ERC-4337 gasless trading |
| Wallet | WikiSmartAccount | ERC-4337 smart account |
| Wallet | WikiSmartAccountFactory | Deploy smart accounts |
| Wallet | WikiFiatOnRamp | MoonPay/Transak integration |
| Wallet | WikiZap | One-click complex actions |
| Wallet | WikiSubAccount | Up to 10 sub-accounts per wallet |
| Wallet | WikiMultiCollateral | BTC/ETH/ARB as margin collateral |
| Launch | WikiLaunchpad | Token launch launchpad |
| Launch | WikiIEOPlatform | IEO fundraising platform |
| Launch | WikiLaunchPool | Liquidity bootstrapping pool |
| Launch | WikiTokenVesting | Linear/cliff token vesting |
| Launch | WikiAffiliate | 4-tier affiliate program |
| Launch | WikiTraderPass | NFT-gated features |
| Launch | WikiTraderSubscription | Monthly fee subscriptions |
| Launch | WikiIndexBasket | Custom token index baskets |
| Launch | WikiPermissionlessMarkets | Anyone lists a market |
| Prop | WikiPropChallenge | Challenge configuration |
| Prop | WikiPropEval | 2-phase evaluation with consistency rule |
| Prop | WikiPropFunded | Funded account management |
| Prop | WikiPropPool | Capital pool for funded traders |
| Oracle | WikiOracle | Chainlink + Pyth aggregated oracle |
| Oracle | WikiForexOracle | Forex-specific price feeds |
| Oracle | WikiKeeperRegistry | Keeper authorization registry |
| Oracle | WikiKeeperService | Keeper job queue |
| Oracle | WikiMarketRegistry | 295 market definitions |
| Oracle | WikiSmartOrderRouter | Optimal execution routing |
| Governance | WikiAgenticDAO | On-chain governance with AI guardrails |
| Governance | WikiMultisigGuard | Multisig enforcement |
| Governance | WikiTimelockController | 48-hour timelock on changes |
| Governance | WIKToken | ERC-20 governance token |
| Protocol | WikiRWAMarket | Real-world asset trading |
| Protocol | WikiCrossChainLending | Cross-chain lending protocol |
| Protocol | WikiLiquidRestaking | EigenLayer liquid restaking |
| Protocol | WikiLiquidStaking | ETH liquid staking |
| Protocol | WikiOptionsVault | On-chain options |
| Protocol | WikiPredictionMarket | Binary prediction markets |
| Protocol | WikiInstitutionalPool | KYC-gated institutional pool |
| Protocol | WikiExternalInsurance | External insurance integrations |
| Protocol | WikiGMXBackstop | GMX pool as backstop |
| Adapters | AaveV3Adapter | Aave V3 yield integration |
| Adapters | RadiantAdapter | Radiant Capital integration |
| Adapters | WikiAIGuardrails | AI risk copilot |
| Ops | WikiOpsVault | Auto-investing ops income at 12.4% APY |
| Ops | WikiDAOTreasury | DAO treasury management |
| Ops | WikiAutoCompounder | Weekly veWIK auto-compound |
| Ops | WikiVault | General purpose vault |
| New v2 | WikiSeasonPoints | XP season system with streaks |
| New v2 | WikiLeaderboard | Public trader P&L rankings |
| New v2 | WikiBotVault | Trading bot vault (Grid/Funding/Trend/MR) |
| New v2 | WikiRevenueShareNFT | 1,000 NFTs earning 0.01% fees each |
| New v2 | WikiStructuredProduct | Ribbon-style covered call vaults |
| New v2 | WikiPositionInsurance | P2P position insurance marketplace |
| New v2 | WikiAPIGateway | Programmatic trading API keys |
| New v2 | WikiTelegramGateway | Telegram bot trading integration |
| New v2 | WikiOnChainAnalytics | Protocol stats for DeFi Llama |
| New v2 | WikiMultiCollateral | BTC/ETH/ARB collateral support |
| New v2 | WikiLiqProtection | Monthly subscription liq protection |
| New v2 | WikiLeveragedYield | Gearbox-style looping vaults |
| New v2 | WikiConditionalOrder | IF-THEN strategy orders |
| New v2 | WikiTradeHistory | Trade history + tax export |
| New v2 | WikiYieldAggregator | Best APY auto-router |
| New v2 | WikiReferralNFT | Elite affiliate NFT (45% share) |
| New v2 | WikiVestingMarket | P2P vesting token marketplace |
| New v2 | WikiDarkPool | Commit-reveal dark pool |
| New v2 | WikiVaultMarketplace | Vault discovery marketplace |
| New v2 | WikiPortfolioTracker | Complete net worth aggregator |
| New v2 | WikiRevenueDashboard | Public protocol revenue stats |
| New v2 | WikiReferralLeaderboard | Monthly affiliate competition |
| New v2 | WikiPushNotification | Push alert preferences |
| New v2 | WikiLiqAuctionUI | Liquidation auction interface |

# Appendix B — Revenue Model & Projections

## Revenue Streams

| Source | Fee | Notes |
| --- | --- | --- |
| Perp trading | 0.05% maker / 0.10% taker | Every open and close |
| Spot trading | 0.20% | Every swap |
| Forex/metals | 0.03% / 0.08% | High frequency, high volume |
| Dark pool | 0.15% taker, 0.02% rebate | Institutional trades only |
| Options | 0.50% per leg | Premium on notional |
| Liquidations | 0.50% of liquidated notional | Auto, zero effort |
| Flash loans | 0.09% | Instant, no credit risk |
| Prop challenge fees | $50–$10,000 upfront | Non-refundable, guaranteed |
| Prop profit split | 20% of funded trader profits | Ongoing, passive |
| Bot management fee | 2%/year on AUM | Accrues every second |
| Bot performance fee | 20% of profits | Only on winning users |
| Liq protection subscription | $20–$100/month | Pure recurring SaaS revenue |
| API key subscriptions | $50–$500/month | Pro and Institutional tiers |
| Rev Share NFT listing fee | $500 mint price × 1,000 | $500K upfront one-time |
| Vault marketplace listing | $1,000 + 2% ongoing | Third-party vaults |
| Structured product fees | 1% mgmt + 10% perf | Growing with TVL |
| Insurance premiums | 10% of all premiums | Underwriters earn 90% |
| Vesting market fee | 2% per transaction | Reduces WIK sell pressure |

## Monthly P&L Projections

| Monthly Volume | Challenge Fees | Trading Fees (30%) | Prop Splits | Subscriptions | Total to You |
| --- | --- | --- | --- | --- | --- |
| $1M/day | $15,000 | $6,300 | $2,400 | $5,000 | $28,700 |
| $5M/day | $15,000 | $31,500 | $6,200 | $8,000 | $60,700 |
| $10M/day | $15,000 | $63,000 | $10,400 | $12,000 | $100,400 |
| $50M/day | $15,000 | $315,000 | $52,000 | $25,000 | $407,000 |
| $100M/day | $15,000 | $630,000 | $104,000 | $40,000 | $789,000 |

These projections assume 100 prop challengers/month at $150 average fee. Challenge fee revenue is guaranteed regardless of trading volume.

Fixed costs: $24/month server + $2/month domain = $26 total. You break even at 1 challenge sale per month.

## Ops Vault Yield (on accumulated income)

| Ops Vault Balance | Blended APY | Monthly Yield from Idle |
| --- | --- | --- |
| $100,000 | 12.4% | $1,033/month |
| $500,000 | 12.4% | $5,167/month |
| $1,000,000 | 12.4% | $10,333/month |
| $5,000,000 | 12.4% | $51,667/month |

# Appendix C — Emergency Procedures

## If Smart Contract Bug Found After Launch

- 1. Immediately call WikiCircuitBreaker.haltAllMarkets() from multisig

- 2. Call WikiTVLGuard.setStage(0) to restrict new deposits to $500K

- 3. Post public announcement within 30 minutes: "Maintenance in progress"

- 4. Fix the bug, run tests, get emergency audit if critical

- 5. Deploy patched contract via upgrade proxy or new deploy

- 6. Resume markets via WikiCircuitBreaker.resumeMarkets()

⚠  Never try to quietly fix a bug without disclosure. Transparency builds trust. Secrecy destroys it.

## If Oracle Fails or Gives Wrong Price

- 1. WikiAIGuardrails will auto-pause affected markets if deviation > threshold

- 2. If not auto-paused: call WikiOracle.pauseMarket(marketId) manually

- 3. Identify cause: Chainlink feed down, Pyth feed down, or contract bug

- 4. WikiOracle has fallback ordering: Pyth → Chainlink → TWAP. Check fallback.

- 5. Resume when primary feed restored: WikiOracle.resumeMarket(marketId)

## If Server Goes Down

- 1. SSH to server: ssh root@<server_ip>

- 2. Check PM2: pm2 status

- 3. Restart all: pm2 restart all

- 4. If server is unreachable: Hetzner console → reboot → pm2 resurrect

- 5. Contracts are on-chain and unaffected. Only frontend/bots go down.

Contracts are immutable on-chain. A server outage does not put funds at risk. Only the frontend is affected.

## Key Emergency Contacts

| Service | Emergency URL | What for |
| --- | --- | --- |
| Arbitrum Status | status.arbitrum.io | Network outage / RPC issues |
| Alchemy Status | alchemyapi.statuspage.io | RPC provider outage |
| Chainlink Status | data.chain.link | Oracle feed status |
| Pyth Status | status.pyth.network | Oracle feed status |
| Hetzner Status | status.hetzner.com | Server provider outage |

## Multi-Sig Emergency Upgrade Procedure

- 1. Owner proposes upgrade via WikiTimelockController.schedule()

- 2. 48-hour timelock starts — cannot be bypassed for safety

- 3. Two multisig signers must confirm within the window

- 4. After 48 hours: execute via WikiTimelockController.execute()

The 48-hour timelock is intentional. It gives the community time to notice and object to malicious upgrades. Do not try to bypass it.

⚠  If you ever see a transaction proposal asking you to bypass the timelock or transfer all funds to a new address — REFUSE. This is an attack.