WIKICIOUS V5

Complete DEX Deployment Guide

Arbitrum One  |  129 Smart Contracts  |  Genesis Safe Multisig

| Network | Arbitrum One (Chain ID: 42161) |
| --- | --- |
| Contracts | 129 Solidity contracts (OpenZeppelin v5, Solidity 0.8.24) |
| Frontend | HTML app + React 18 + wagmi v2 + WalletConnect v2 |
| Mobile | Flutter 3.24 + Riverpod + 69 screens |
| Multisig | Genesis Safe 2-of-3 hardware wallet |
| Oracles | Pyth Network (primary) + Chainlink (fallback) |
| Bridge | LayerZero V2 (7 chains) |
| Gas abstraction | ERC-4337 Account Abstraction |
| Audit status | REQUIRED before mainnet — see Phase 5 |

# 1. Project Overview

Wikicious V5 is a full-featured decentralised exchange on Arbitrum One. The platform includes 129 smart contracts covering perpetual trading, spot trading, yield vaults, prop trading, bots, an affiliate system, and full protocol governance.

## Architecture Summary

| Trading layer | WikiPerp (perps), WikiSpot (spot), WikiOrderBook, WikiIndexPerp, WikiDarkPool, WikiOTCDesk, WikiOptionsVault, WikiPredictionMarket, WikiRWAMarket — 241 crypto + 30 forex + 24 other markets |
| --- | --- |
| Yield layer | WikiBackstopVault, WikiLending, WikiDeltaNeutralVault, WikiRealYieldLP, WikiStructuredProduct, WikiLeveragedYield, WikiYieldAggregator, WikiLiquidityMining, WikiConcentratedLP, WikiLPBoost, WikiLiquidStaking |
| Prop trading | WikiPropEval (2-phase evaluation), WikiPropFunded (funded accounts), WikiPropPool (capital backing), WikiLiqProtection, WikiLiqAuctionUI |
| Bot layer | WikiBotVault (grid, funding arb, trend, mean reversion strategies) |
| Revenue | WikiRevenueSplitter (30/5/32/23/10 split), WikiOpsVault (auto-invest), WikiBuybackBurn, WikiFeeDistributor, WikiStakingFeeDiscount, WikiGasRebate |
| Growth | WikiAffiliate (20-45%), WikiSeasonPoints (XP), WikiLeaderboard, WikiRevenueShareNFT, WikiReferralNFT, WikiVestingMarket, WikiTraderPass, WikiLaunchpad, WikiIEOPlatform |
| Wallet/infra | WikiBridge (7 chains, LayerZero V2), WikiPaymaster (gasless), WikiSmartAccount (ERC-4337), WikiZap, WikiMultiCollateral, WikiSubAccount, WikiAPIGateway, WikiTelegramGateway |
| Protocol | WikiAgenticDAO (AI-guardrailed governance), WikiTimelockController (48h), WikiProofOfSolvency (merkle), WikiTVLGuard (staged rollout), WikiCircuitBreaker |

# 2. Pre-Deployment Requirements

⚠ Complete ALL items in this section before spending one dollar on gas. Skipping any step will cause deployment failures.

## 2.1 Accounts & Services to Create

| GitHub | Private repo for contracts + frontend + backend. Never commit .env files. |
| --- | --- |
| Alchemy | Create account at alchemy.com. Get Arbitrum One API key (free tier OK for start). |
| Arbiscan | Register at arbiscan.io — get API key for contract verification. |
| WalletConnect | cloud.walletconnect.com — create project, get projectId. |
| Vercel | vercel.com — deploy frontend. Connect GitHub repo. |
| Supabase | supabase.com — Postgres database for backend (free tier = 500MB). |
| Upstash Redis | upstash.com — Redis for rate limiting + caching (free tier). |
| Tenderly | tenderly.co — transaction simulation before every write call. |
| MoonPay | Apply at moonpay.com/business — fiat on-ramp (needs KYB, 2-4 weeks). |
| Transak | transak.com — backup fiat on-ramp. |
| Apple Dev | $99/yr — required for iOS app distribution. |
| Google Play | $25 one-time — required for Android app distribution. |
| Hetzner | hetzner.com — CX22 server ($7/mo) for backend API + PM2 bots. |
| Security audit | Spearbit / Sherlock / Code4rena — book 8-12 weeks before launch. |

## 2.2 Genesis Safe Setup (CRITICAL)

You have created your Genesis Safe. This section confirms the correct setup.

Your Genesis Safe is the owner of all 129 contracts. Every protocol change requires 2-of-3 hardware wallet signatures. This is non-negotiable for security.

| Safe address | Your Safe address on Arbitrum One — record this carefully |
| --- | --- |
| Signer 1 | Ledger or Trezor #1 — keep in secure location A |
| Signer 2 | Ledger or Trezor #2 — keep in secure location B |
| Signer 3 | Ledger or Trezor #3 — emergency backup, different physical location |
| Threshold | 2-of-3 required for all writes |
| Access URL | app.safe.global/arb1:YOUR_SAFE_ADDRESS |

⚠ Never keep 2 hardware wallets in the same physical location. If your Safe threshold is not met due to physical loss, protocol upgrades become impossible.

## 2.3 Key Contract Addresses on Arbitrum One

| USDC | 0xaf88d065e77c8cC2239327C5EDb3A432268e5831 |
| --- | --- |
| WETH | 0x82aF49447D8a07e3bd95BD0d56f35241523fBab1 |
| Pyth oracle | 0xff1a0f4744e8582DF1aE09D5611b887B6a12925C |
| LayerZero endpoint | 0x1a44076050125825900e736c501f859c50fE728c |
| ERC-4337 EntryPoint | 0x5FF137D4b0FDCD49DcA30c7CF57E578a026d2789 |
| Aave V3 Pool | 0x794a61358D6845594F94dc1DB02A252b5b4814aD |
| GMX PositionRouter | 0xb87a436B93fE243A943E4C741b5b56B27E32F24a |

# 3. Environment Variables

⚠ Never commit .env files to GitHub. Add .env* to .gitignore immediately.

## 3.1 contracts/.env

PRIVATE_KEY=0x_deployer_wallet_private_key

ARBISCAN_API_KEY=your_arbiscan_api_key

ALCHEMY_ARBITRUM_URL=https://arb-mainnet.g.alchemy.com/v2/YOUR_KEY

ALCHEMY_ARBITRUM_SEPOLIA_URL=https://arb-sepolia.g.alchemy.com/v2/YOUR_KEY

GENESIS_SAFE_ADDRESS=0x_your_safe_address

USDC_ADDRESS=0xaf88d065e77c8cC2239327C5EDb3A432268e5831

WETH_ADDRESS=0x82aF49447D8a07e3bd95BD0d56f35241523fBab1

PYTH_ADDRESS=0xff1a0f4744e8582DF1aE09D5611b887B6a12925C

LZ_ENDPOINT=0x1a44076050125825900e736c501f859c50fE728c

ENTRYPOINT=0x5FF137D4b0FDCD49DcA30c7CF57E578a026d2789

## 3.2 frontend/.env

VITE_ALCHEMY_KEY=your_alchemy_key

VITE_WALLETCONNECT_PROJECT_ID=your_walletconnect_project_id

VITE_CHAIN_ID=42161

VITE_WIKI_PERP=0x_deployed_address

VITE_WIKI_SPOT=0x_deployed_address

VITE_WIKI_TOKEN=0x_wik_token_address

VITE_WIKI_STAKING=0x_deployed_address

## 3.3 backend/.env

DATABASE_URL=postgresql://user:pass@host:5432/wikicious

REDIS_URL=redis://your_upstash_redis_url

ALCHEMY_KEY=your_alchemy_key

PORT=4000

JWT_SECRET=random_64_char_hex_string

## 3.4 bots/.env

PRIVATE_KEY=0x_keeper_bot_wallet_key

RPC_URL=https://arb-mainnet.g.alchemy.com/v2/YOUR_KEY

WIKI_PERP_ADDRESS=0x_deployed

WIKI_ORACLE_ADDRESS=0x_deployed

WIKI_LIQUIDATOR_ADDRESS=0x_deployed

# 4. Testnet Deployment (Arbitrum Sepolia) — MANDATORY

Run testnet for minimum 14 days before mainnet. Find and fix bugs for free.

## 4.1 Deploy to Arbitrum Sepolia

cd contracts

npx hardhat compile

npx hardhat run scripts/deploy_all.js --network arbitrum_sepolia

This deploys all 129 contracts in dependency order. Total cost on testnet: free (use Sepolia ETH faucet at faucets.chain.link/arbitrum-sepolia).

## 4.2 14-Day Testnet Checklist

| Day 1-2 | Deploy all contracts. Verify on Arbiscan Sepolia. Test basic trades. |
| --- | --- |
| Day 3-4 | Test prop challenge flow end-to-end. Phase 1 → Phase 2 → Funded. |
| Day 5-6 | Test all earn vaults. Test liquidations. Test circuit breaker. |
| Day 7-8 | Load test bots. Run liquidator keeper. Test oracle failures. |
| Day 9-10 | Test bridge (Sepolia → Mumbai). Test gasless trades. |
| Day 11-12 | Test governance proposal + timelock + execution. |
| Day 13-14 | Final bug fixes. Security review. Prepare mainnet deployment. |

# 5. Security Audit (MANDATORY Before Mainnet)

⚠ Do not deploy to mainnet without a professional security audit. Unaudited DeFi protocols lose user funds.

Book your audit 8-12 weeks before your target launch date. Audits take 2-8 weeks depending on firm and contest size.

## 5.1 Recommended Audit Firms

| Spearbit | spearbit.com — top firm for DeFi. Private engagements. 4-12 weeks. $50K-200K+. |
| --- | --- |
| Sherlock | audits.sherlock.xyz — competitive contests + staked auditors. $30K-100K. |
| Code4rena | code4rena.com — public contest. Wide coverage. $15K-100K prize pool. |
| Trail of Bits | trailofbits.com — institutional grade. Most thorough. 8-16 weeks. $100K+. |

## 5.2 Files to Provide to Auditors

| Contracts | contracts/src/ — all 129 .sol files |
| --- | --- |
| Test suite | contracts/test/ — full test coverage report |
| Documentation | This deployment guide + NatSpec comments in contracts |
| Architecture diagram | contracts/docs/architecture.md |
| Known risks | Oracle risk, liquidation cascade, bridge exploit vectors |

# 6. Server Setup (Backend + Bots)

## 6.1 Hetzner Server

# Provision CX22 ($7/mo) — Ubuntu 24.04

# Connect via SSH

ssh root@YOUR_SERVER_IP

# Install Node.js 22

curl -fsSL https://deb.nodesource.com/setup_22.x | bash -

apt-get install -y nodejs

# Install PM2

npm install -g pm2

# Install Nginx + SSL

apt-get install -y nginx certbot python3-certbot-nginx

certbot --nginx -d api.wikicious.io

## 6.2 Nginx Config

# /etc/nginx/sites-available/wikicious

server {

listen 443 ssl;

server_name api.wikicious.io;

location / { proxy_pass http://localhost:4000; }

}

# 7. Mainnet Deployment — 10 Phases

⚠ Deploy from your deployer wallet. Immediately transfer ownership of every contract to Genesis Safe after deployment.

Total estimated gas cost: $170-300 USDC. Fund deployer wallet with 0.1 ETH and 500 USDC before starting.

## Phase 1 — Core Infrastructure

| Step 1 | Deploy WIKToken.sol — your governance token. Record address as WIKI_TOKEN. |
| --- | --- |
| Step 2 | Deploy WikiOracle.sol — configure Pyth + Chainlink feeds. |
| Step 3 | Deploy WikiMarketRegistry.sol — initialize with 0 markets. |
| Step 4 | Deploy WikiTVLGuard.sol — set to Stage 0 ($500K cap) initially. |
| Step 5 | Deploy WikiCircuitBreaker.sol — wire to MarketRegistry. |

## Phase 2 — Trading Core

| Step 6 | Deploy WikiVirtualAMM.sol — internal price curve. |
| --- | --- |
| Step 7 | Deploy WikiAMM.sol — spot AMM. |
| Step 8 | Deploy WikiPerp.sol — wire to Oracle, MarketRegistry, TVLGuard, CircuitBreaker. |
| Step 9 | Deploy WikiSpot.sol + WikiSpotRouter.sol. |
| Step 10 | Deploy WikiOrderBook.sol + WikiHybridLiquidityManager.sol. |
| Step 11 | Deploy WikiDarkPool.sol. |
| Step 12 | Deploy WikiPartialLiquidation.sol + WikiLiquidator.sol. |
| Step 13 | Deploy WikiDynamicLeverage.sol + WikiLeverageScaler.sol. |
| Step 14 | Deploy WikiSmartOrderRouter.sol — wire all trading contracts. |

## Phase 3 — Earn / Yield Contracts

| Step 15 | Deploy WikiStaking.sol + WikiGaugeVoting.sol. |
| --- | --- |
| Step 16 | Deploy WikiLending.sol — configure USDC, WETH, WBTC, ARB pools. |
| Step 17 | Deploy WikiBackstopVault.sol — wire to WikiPerp for gap coverage. |
| Step 18 | Deploy WikiFundingArbVault.sol + WikiDeltaNeutralVault.sol. |
| Step 19 | Deploy WikiRealYieldLP.sol — wire fee distribution from WikiPerp. |
| Step 20 | Deploy WikiLPBoost.sol — configure 2.5x curve model. |
| Step 21 | Deploy WikiLiquidityMining.sol — create initial 3 programs. |
| Step 22 | Deploy WikiConcentratedLP.sol + WikiYieldAggregator.sol. |
| Step 23 | Deploy WikiAutoCompounder.sol. |
| Step 24 | Deploy WikiStructuredProduct.sol + WikiLeveragedYield.sol + WikiYieldSlice.sol. |
| Step 25 | Deploy WikiFlashLoan.sol + WikiMarginLoan.sol. |

## Phase 4 — Revenue & Governance

| Step 26 | Deploy WikiRevenueSplitter.sol — set 30/5/32/23/10 split config. |
| --- | --- |
| Step 27 | Deploy WikiOpsVault.sol — configure 40/40/10/10 allocation. |
| Step 28 | Deploy WikiFeeDistributor.sol + WikiBuybackBurn.sol. |
| Step 29 | Deploy WikiGasRebate.sol + WikiMakerRewards.sol. |
| Step 30 | Deploy WikiStakingFeeDiscount.sol + WikiVolumeTiers.sol. |
| Step 31 | Deploy WikiDAOTreasury.sol — configure $15,000/mo founder salary. |
| Step 32 | Deploy WikiTimelockController.sol (48h delay) + WikiAgenticDAO.sol. |
| Step 33 | Deploy WikiMultisigGuard.sol — wire to Genesis Safe. |

## Phase 5 — Prop Trading

| Step 34 | Deploy WikiPropPool.sol — fund with initial capital (start with $50K-100K). |
| --- | --- |
| Step 35 | Deploy WikiPropEval.sol — set Phase 1 and Phase 2 params as per config. |
| Step 36 | Deploy WikiPropFunded.sol — wire to WikiPropPool + WikiPropEval. |
| Step 37 | Deploy WikiLiqProtection.sol + WikiPositionInsurance.sol. |
| Step 38 | Deploy WikiLiqAuctionUI.sol — wire to WikiLiquidator. |

## Phase 6 — Growth & NFT

| Step 39 | Deploy WikiAffiliate.sol — set tiers and register as fee source in WikiPerp. |
| --- | --- |
| Step 40 | Deploy WikiSeasonPoints.sol — start Season 1. |
| Step 41 | Deploy WikiLeaderboard.sol + WikiReferralLeaderboard.sol. |
| Step 42 | Deploy WikiRevenueShareNFT.sol — 1,000 supply, $500 mint price. |
| Step 43 | Deploy WikiReferralNFT.sol (Elite Affiliate NFT). |
| Step 44 | Deploy WikiVestingMarket.sol + WikiTraderPass.sol + WikiTraderSubscription.sol. |
| Step 45 | Deploy WikiSubAccount.sol + WikiBotVault.sol (4 strategies). |

## Phase 7 — Advanced Trading

| Step 46 | Deploy WikiOptionsVault.sol + WikiPredictionMarket.sol. |
| --- | --- |
| Step 47 | Deploy WikiIndexPerp.sol — configure 4 indexes. |
| Step 48 | Deploy WikiRWAMarket.sol + WikiPermissionlessMarkets.sol. |
| Step 49 | Deploy WikiPortfolioMargin.sol — wire to all perp contracts. |
| Step 50 | Deploy WikiConditionalOrder.sol + WikiTrailingStop.sol + WikiTWAMM.sol. |
| Step 51 | Deploy WikiCopyTrading.sol + WikiMarketMakerAgreement.sol. |

## Phase 8 — Wallet & Infra

| Step 52 | Deploy WikiSmartAccount.sol + WikiSmartAccountFactory.sol. |
| --- | --- |
| Step 53 | Deploy WikiPaymaster.sol — fund with 0.5 ETH for gas sponsorship. |
| Step 54 | Deploy WikiMultiCollateral.sol — configure WBTC (80%), WETH (85%), ARB (70%) LTVs. |
| Step 55 | Deploy WikiZap.sol — wire to all deposit entry points. |
| Step 56 | Deploy WikiFiatOnRamp.sol — configure MoonPay + Transak. |
| Step 57 | Deploy WikiAPIGateway.sol + WikiTelegramGateway.sol. |
| Step 58 | Deploy WikiPushNotification.sol. |
| Step 59 | Deploy WikiPortfolioTracker.sol + WikiTradeHistory.sol. |

## Phase 9 — Bridge & Liquid Staking

| Step 60 | Deploy WikiBridge.sol + WikiCrossChainRouter.sol. |
| --- | --- |
| Step 61 | Configure LayerZero: setTrustedRemote() for all 7 destination chains. |
| Step 62 | Deploy WikiLiquidStaking.sol + WikiLiquidRestaking.sol. |
| Step 63 | Deploy WikiVaultMarketplace.sol — list all protocol vaults. |
| Step 64 | Deploy WikiInstitutionalPool.sol. |
| Step 65 | Deploy WikiProofOfSolvency.sol — start 24h snapshot schedule. |
| Step 66 | Deploy WikiOnChainAnalytics.sol. |

## Phase 10 — Transfer Ownership to Safe

⚠ This is the most critical step. Execute immediately after all deployments complete.

| Step 67 | Run scripts/transfer_ownership.js — transfers all 129 contracts to Genesis Safe in one script. |
| --- | --- |
| Step 68 | Verify: for each contract call owner() → must return your Safe address. |
| Step 69 | Test a Safe transaction: call a low-risk setter, require 2-of-3, confirm execution. |
| Step 70 | Delete deployer wallet private key from all .env files (keep in cold storage only). |

// scripts/transfer_ownership.js — run after all deployments

const contracts = [wikiPerp, wikiSpot, wikiStaking, /* all 129 */];

for (const c of contracts) {

await c.transferOwnership(GENESIS_SAFE_ADDRESS);

console.log(`Transferred: ${c.address}`);

}

# 8. Post-Deployment On-Chain Configuration

After deploying and transferring ownership, these calls must be made through the Genesis Safe admin panel. Each requires 2-of-3 signatures.

| Revenue split | WikiRevenueSplitter.setSplitBps(3000, 500, 3200, 2300, 1000) — 30/5/32/23/10 |
| --- | --- |
| Ops vault allocations | WikiOpsVault.setAllocationBps(4000, 4000, 1000, 1000) — lending/backstop/arb/idle |
| TVL Guard stage | WikiTVLGuard.setStage(0) — start at $500K cap. Advance weekly. |
| Register markets | WikiMarketRegistry.addMarket(...) — add BTC, ETH, SOL first. Then all 295. |
| Leverage caps | WikiPropFunded.setMarketLeverageCap(forexMarketId, 2000) — forex at 2000x |
| Start Season 1 | WikiSeasonPoints.startSeason(1000000, 90days) — 1M WIK pool, 90 days |
| Affiliate fee source | WikiPerp.setAffiliateFeeSource(affiliateAddress) — register affiliate contract |
| NFT mint open | WikiRevenueShareNFT.setMintOpen(true) — open $500 mint |
| Fund Paymaster | Send 0.5 ETH to WikiPaymaster — enables gasless trades |
| Fund Prop Pool | WikiPropPool.addCapital(50000e6) — initial $50K prop pool |
| Oracle config | WikiOracle.setPythConfig(pythAddress, 60, 100) — 60s max age |
| Circuit breaker | WikiCircuitBreaker.setAutoHaltThreshold(1000) — 10% price move triggers halt |

# 9. Frontend Deployment

## 9.1 HTML Single-File App (wikicious_app.html)

The standalone HTML frontend requires zero build step. Host on any static file server.

# Option A: Vercel (recommended — free)

vercel deploy wikicious_app.html

# Option B: Nginx on your Hetzner server

cp wikicious_app.html /var/www/html/index.html

# SSL already configured in Phase 6 server setup

# Option C: IPFS (censorship resistant)

ipfs add wikicious_app.html

## 9.2 Admin Panel

cp admin/wikicious-admin.html /var/www/admin/index.html

Protect the admin panel behind Nginx basic auth and only access via VPN.

# Add basic auth layer (admin panel)

htpasswd -c /etc/nginx/.htpasswd admin

# Add to nginx: auth_basic "Restricted"; auth_basic_user_file /etc/nginx/.htpasswd;

# 10. Mobile App Deployment

## 10.1 Flutter Build

cd mobile

flutter pub get

# Android

flutter build apk --release

flutter build appbundle --release

# iOS

flutter build ios --release

## 10.2 App Store / Google Play

| Google Play | Upload .aab to play.google.com/console. Takes 1-3 days for review. |
| --- | --- |
| Apple App Store | Upload via Xcode to appstoreconnect.apple.com. Takes 1-7 days. |
| App name | Wikicious — Trade & Earn on Arbitrum |
| Category | Finance |
| Age rating | 17+ (financial trading) |

# 11. Start Backend & Bots

cd /var/www/wikicious

npm install --prefix backend

npm install --prefix bots

# Start all 7 processes

pm2 start ecosystem.config.js

# ecosystem.config.js contents:

module.exports = { apps: [

{ name: "wikicious-api", script: "backend/src/index.js", env: { PORT: 4000 } },

{ name: "wiki-oracle", script: "bots/src/oracle/keeper.js" },

{ name: "wiki-dynlev", script: "bots/src/leverage/dynamicLev.js" },

{ name: "wiki-liquidator", script: "bots/src/liquidation/liquidator.js" },

{ name: "wiki-internal-arb", script: "bots/src/arb/internalArb.js" },

{ name: "wiki-compound", script: "bots/src/compound/autoCompounder.js" },

{ name: "wiki-bots", script: "bots/src/trading/botRunner.js" },

]}

# Save PM2 to restart on server reboot

pm2 save

pm2 startup

# 12. Go-Live Checklist

## Technical (must all be ✅)

| 129 contracts deployed | All on Arbitrum One mainnet, verified on Arbiscan |
| --- | --- |
| All owned by Safe | Every contract.owner() returns Safe address |
| Oracle feeds live | Pyth + Chainlink returning prices < 60s old |
| 7 PM2 processes running | pm2 status shows all online |
| TVL Guard active | Stage 0 ($500K) — advance weekly |
| Circuit breaker armed | 10% auto-halt configured |
| Frontend deployed | wikicious_app.html accessible at your domain |
| Admin panel secured | Behind Nginx auth + VPN access only |
| All 295 markets registered | BTC, ETH, SOL first — then forex — then rest |
| Revenue split configured | 30/5/32/23/10 on-chain |
| Prop pool funded | Minimum $50,000 USDC |
| Season 1 started | 1M WIK reward pool active |

## Security (must all be ✅)

| Audit completed | Report from Spearbit / Sherlock / Code4rena received |
| --- | --- |
| All critical issues fixed | Auditor confirmed fixes accepted |
| Deployer key destroyed | Or stored in cold storage physically |
| Safe requires 2-of-3 | Tested with a real transaction |
| 3 hardware wallets in 3 locations | Never 2 in same physical place |
| No private keys in GitHub | Confirm .env in .gitignore |
| Tenderly monitoring live | Alert on unexpected large transactions |
| Bug bounty live | Immunefi listing, minimum $10K pool |

## Legal (consult your lawyer)

| Jurisdiction | Determine operating jurisdiction with crypto-friendly legal counsel |
| --- | --- |
| Token classification | Confirm WIK token is not a security in your jurisdiction |
| Terms of service | Published at wikicious.io/terms before launch |
| Privacy policy | Published at wikicious.io/privacy |
| Geo-blocking | Block US, OFAC-sanctioned countries via Cloudflare |

# 13. Revenue Projections

| Fixed monthly costs | $26/mo (Hetzner $7 + Supabase $0 + Upstash $0 + Alchemy free tier) |
| --- | --- |
| Break-even | 0.2 prop challenge sales/month = less than 1 trader per 5 days |
| Year 1 conservative | $425,000+ at 100 challengers/month + $2M daily volume |
| Prop challenges | $50-$1,000 per challenge — all profit (free to operate) |
| Trading fees | 0.05-0.10% perps, 0.20% spot — split 30% to ops, 32% to stakers |
| Revenue NFT mint | 1,000 x $500 = $500,000 potential one-time raise |

# 14. Key Contacts & Resources

| Arbitrum support | discord.gg/arbitrum |
| --- | --- |
| Pyth oracle docs | docs.pyth.network |
| LayerZero docs | docs.layerzero.network |
| Genesis Safe | app.safe.global — app.safe.global/arb1:YOUR_SAFE |
| Alchemy dashboard | dashboard.alchemy.com |
| Arbiscan | arbiscan.io — verify contracts here |
| OpenZeppelin contracts | docs.openzeppelin.com/contracts/5.x |
| Hardhat docs | hardhat.org/docs |
| Tenderly simulation | tenderly.co — always simulate before executing |

Wikicious V5 — Deployment Guide

Generated 2025 — Keep confidential — Do not share publicly